# CS 250 Agile Team Charter

## SNHU Travel

| ## Item | ## Response |
| --- | --- |
| Business Case/Vision (value to attain) | SNHU Travel is seeking to retain current clients and add new clients to their existing portfolio by adding packages for niche/trendy vacation spots within the USA to their website. |
| Mission Statement (result to accomplish) | SNHU Travel is seeking to enhance their client experience by creating a simple booking system for niche/trendy travel packages via their existing website. |
| Project Team (team members and roles) | Amanada – End user Ron – Scrum Master Brian – Tester Nicole – Developer Christy – product owner |
| Success Criteria | Start date: 07/13/2026 Expected completion date: 08/17/2026 Final deliverable: Updated website with bookable niche/trendy travel packages Key project objectives: Update and enhance current website to showcase vacation packages to clients within 5 weeks |
| Key Project Risks | Timeline No defined budget Trendy vacation spots not defined |
| Rules of Behavior (values and principles) | Commitment and focus – responsibility for decisions, actions, and agreed commitments Openness – Being honest, transparent and accurate Variability and uncertainty – limited change, iterative environment, and transparency Prediction & adaptation – keeping options open, accepting trial and error, exploring options, embracing change. Validated learning – leverage multiple learning loops, organize fast feedback, making fast assumptions Work in Progress – small batches, organized backlog for good flow, ensure work is continuously flowing, consider the cost of delay Progress – measure progress by assets, adapt real-time information, focus on delivering value Performance – fast delivery with quality, small quick ceremonies(communication) |
| Communication Guidelines (scrum events and rules) | DSU – Discuss blockers/impediments, what was completed and what work will be completed throughout the day, drive the team to delivery Planning – planning items for the upcoming sprint iteration (typically 2-4 weeks) Grooming – ensuring that all stories are pointed, they have acceptance criteria, and that the requirements are fully gathered, understood, and there is a mutual understanding of the work to be performed by the development and testing team Retrospective – this is a lessons learned meeting to understand what went wrong, what could go better, and any other technical changes that were misunderstood to prevent the team from doing the same mistakes in the future. Review – This is a demo of the final working product, where its showcased to the stakeholder |

III.

Key questions in a daily stand up include:

- What did you do?

- What are you going to do?

- What blockers do you have?

These questions help the scrum master to get an understanding of what work has been done, if the item is in the right status or if its going to meet the deadline, and if there are blockers how to remove them. If the blocker is going to take longer than the sprint iteration then items can be swaped in or out of the sprint.

The scrum master calls on specific individuals, keeps the meeting on track by sticking to short updates, gets an understanding of where the blockers come from, stops others from interfering with the teams work, and hold the team accountable for their work. The scrum master also closed the blinds so that there weren’t glares on the laptops. The scrum master provided updates to the LOB so that the LOB wasn’t pestering the team for a finished product. The scrum master also identified an issue with an HTML item and insisted on peer partnering.

The scrum master did a good job of keeping things on track, keeping the team from distractions, set clear expectations, and let the team self-organize. I’m not quite sure what else could have gone better in the meeting.