## Slide 1: Agile Transformation
Prepared by Kaitlyn OConnell, Scrum Master | ChadaTech SNHU Travel Development Team

## Slide 2
The Scrum-Agile Team
Product Owner
Owns the product backlog and product vision; gathers end-user input and converts it into workable tasks.
Scrum Master
Facilitates Scrum events, removes obstacles, and coaches the team — guiding process as a servant leader.
Developer
Turn user stories into working functionality, coordinating closely with the product owner and testers since one story's changes can affect other items in the backlog.
Tester
Build test cases and scenarios directly from user stories and the product owner, testing is a continuous process throughout the sprint iteration.
(Schwaber & Sutherland, 2020; Kadenic et al., 2023)

## Slide 3
SDLC Agile Cycle
Each sprint moves through five phases, then the cycle repeats — building in continuous inspection and adaptation
Plan
Team selects and estimates for sprint backlog items using planning tools like planning poker.
Development
Developers build stories; Daily Scrum surfaces obstacles early.
Testing
Testers verify functionality against stories throughout the iteration, not just at the end.
Review
Completed work is checked against stakeholder expectations.
Retrospect
Team reflects on lessons learned throughout the iteration.
(monday.com, 2025; Schwaber & Sutherland, 2020)

## Slide 4: Waterfall vs Agile
Waterfall | Agile
Plan upfront – Requirements, design, development, and testing are planned before implementation begins. | Plan and adapt – Work is planned incrementally and adjusted as priorities change.
Follow the plan – Changes can require formal approval and may create significant rework. | Embrace change – Priorities can be changed by swapping stories in or out of the backlog or Sprint.
Sequential SDLC – Requirements → Design → Development → Testing → Deployment. | Iterative SDLC – Requirements, development, testing, and feedback happen continuously across Sprints.
Test later – Testing generally occurs after development is completed. | Test continuously – Developers and Testers work together throughout development to catch issues early.
Fixed scope and deliverables – Success is measured against completing the original project plan. | Customer value and working product – Prioritize the highest-value work and deliver usable functionality incrementally.

## Slide 5
Right Choice? Agile vs. Waterfall
Requirement Stability
Fixed, well-understood requirements suit Waterfall’s step-by-step plan; changing requirements favor Agile's iterations.
Customer Involvement
Frequent stakeholder feedback fits Agile's review cycles far better than a single sign-off at the end of the project.
Deliverable Flexibility
If the end product may change direction, Agile's backlog absorbs change without restarting the project, and items can be worked on without halting other portions of the project.
Timeline & Risk Tolerance
Waterfall is great for a fixed-scope or compliance-driven work. Agile reduces risk when schedules and priorities may shift.
(Cobb, 2023; Mishra & Alzoubi, 2023)

## Slide 6: References
Cobb, C. G. (2023). The project manager’s guide to mastering agile: Principles and practices for an adaptive approach (2nd ed.). Wiley.
Kadenic, M. D., Pacheco, D. A. de J., Koumaditis, K., Tjørnehøj, G., & Tambo, T. (2023). Investigating the role of Product Owner in Scrum teams: Differentiation between organisational and individual impacts and opportunities. The Journal of Systems and Software, 206, Article 111841. https://doi.org/10.1016/j.jss.2023.111841
Mishra, A., & Alzoubi, Y. I. (2023). Structured software development versus agile software development: A comparative analysis. International Journal of System Assurance Engineering and Management, 14(4), 1504–1522. https://doi.org/10.1007/s13198-023-01958-5
monday.com. (2025, December 15). The agile software development life cycle explained: A comprehensive guide. https://monday.com/blog/rnd/agile-sdlc/
Schwaber, K., & Sutherland, J. (2020). The Scrum guide: The definitive guide to Scrum: The rules of the game. Scrum.org. https://scrumguides.org/scrum-guide.html